

**WSPER Lead Entity 2024 Salmon Habitat Project Grant Round Schedule**

|  |  |  |
| --- | --- | --- |
| **Phase** | **Date** | **Description** |
| Planning | October 3 | Call for projects |
| November 21 | Discuss projects, letter of intent, call for projects as needed |
| January 3 | Letter of intent due |
| January 9 | Sponsors present their projects and get feedback |
| January 30 | Preliminary project applications due in PRISM (do not hit submit) |
| Jan 30 – Feb 19 | Application technical review period |
| Feb 20 TBD | Site visit w/SRFB review panel; First choice: Mar 12 & 13; Second choice: Mar 5 & 6; Third choice: Feb 20 & 21 |
| March 28 | SRFB Review Panel comment form released identifying projects as “Clear,” “Conditioned,” “Needs More Information,” or “Project of Concern.” Monitoring Panel will provide comments for monitoring projects. |
| April 8 & 9 | 1-hr call w/SRFB Panel for project sponsors to discuss “Need More Information,” “Project of Concern,” or “Conditioned” projects |
| LE Develops Habitat List | April 17 | Sponsors submit final responses to Review Panel comments |
| May 7 | TAG submits scores to WSPER Coordinator for processing |
| May 14 | TAG meeting: discuss scores and produce ranked list |
| May 28 | WG meeting: TAG chair provides recommendations and requests feedback and approval |
| June TBD | EC meeting: WG chair provides recommendation and requests feedback and approval |
| June 21 | Final applications due in PRISM |
| Funding Decision | July 26 | Review Panel comments distribute to sponsors |
| August 12 | Applications with conditioned projects must accept conditions or withdraw project |
| August 13 | Coordinator submits ranked list |
| Sept 24-25 | Salmon Recovery Funding Board awards grants |

A picture containing table

Description automatically generatedRCO schedule

Table

Description automatically generated with low confidence